# TikTok Classification Project Proposal

## Overview:

The goal of this project is to develop a machine learning model capable of accurately classifying user interaction data as either a claim or an opinion. This model will assist moderators by automating the initial categorization of data, thereby increasing the efficiency of the overall moderation process.

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Establish structure for project workflow (PACE) Plan | - Global-level project document | - Rosie Mae Bradshaw – Data Science Manager |
| 1a | Write a project proposal Plan | - Project Proposal | - Mary Joanna Rodgers – Project Manager Officer |
| 2 | Compile summary information about the data Analyze | - Data files ready for EDA | - Orion Rainier – Data Scientist |
| 2a | Begin exploring the data Analyze | - Initial statistics | - Orion Rainier – Data Scientist |
| 3 | Data exploration and cleaning Plan and Analyze | - EDA report | - Orion Rainier – Data Scientist |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | - Mary Joanna Rodgers – Project Manager Officer |
| 4 | Compute descriptive statistics Analyze | - Analysis of testing results between two important variables | - Willow Jaffey – Data Science Lead |
| 4a | Conduct hypothesis testing Analyze and Construct | - Results of the hypothesis test. | - Orion Rainier – Data Scientist |
| 5 | Build a regression model Analyze and Construct | - Regression model results. | - Willow Jaffey – Data Science Lead |
| 5a | Evaluate the model Execute | - Determine the success of the model | - Mary Joanna Rodgers – Project Manager Officer |
| 6 | Build a machine learning model Construct | - Final model | - Willow Jaffey – Data Science Lead |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | - Willow Jaffey – Data Science Lead |